# Project Management Plan and Schedule

## Project Overview

I was responsible for managing and coordinating the development of an automated log monitoring and policy enforcement system. The system processes authentication logs, detects suspicious activity, and applies simulated network enforcement actions. The project was completed by a four-member team using a hybrid project management approach that combined traditional planning with Agile execution.

## Project Management Approach

I adopted a hybrid Agile–Traditional project management methodology to balance structured planning with flexibility during development. A traditional approach was used to define high-level phases, milestones, and fixed deliverables in line with the coursework requirements. Agile practices were applied within each phase to support iterative development, frequent integration, and collaboration across the team. This approach allowed the project to progress predictably while remaining adaptable to technical challenges identified during implementation.

## Project Phases and Schedule

### Phase 1: Planning and Design

Duration: Week 1

During this phase, I defined the project scope and requirements, assigned roles to each team member, and designed the overall system architecture and data flow. I also set up the GitHub repository and established the development workflow.

### Phase 2: Implementation

Duration: Week 2- 3

I coordinated the implementation phase by overseeing parallel development across the team. Each member worked on their assigned components, while I monitored progress through GitHub issues and pull requests. Regular integration checkpoints were used to ensure compatibility between modules.

### Phase 3: Testing and Integration

Duration: Week 4

I led the system integration process using a dedicated integration branch. This included merging feature branches, resolving conflicts, and ensuring that all components functioned together correctly. I also supported the testing process by validating end-to-end execution and reviewing CI pipeline results.

### Phase 4: Demonstration and Documentation

Duration: Week 5

In the final phase, I prepared and executed the system demonstration. I created a structured demo script, validated system outputs, and collected evidence such as logs, screenshots, and CI results. I also finalized all documentation required for submission.

## Roles and Responsibilities

| Team member | Responsibility |
| --- | --- |
| My role (Prem) | - Project management, architecture design, system integration, demonstration. |
| Ibrahim | - Log preprocessing, parsing, aggregation. |
| Nizan | - Policy enforcement and mock network automation. |
| Bharti | - Testing, secure coding, CI pipeline. |

I was responsible for coordinating tasks, tracking progress, and ensuring timely delivery across all phases.

## Agile Practices Used

I applied the following Agile practices throughout the project:

- Iterative development within each project phase.

- Feature-based commits and pull requests.

- GitHub issue board for task tracking.

- Regular code reviews and feedback.

- Continuous integration via GitHub Actions.

## Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| Merge Conflicts | - I enforced pull requests and protected the main branch. |
| Integration Issues | - I used a dedicated integration branch and staged merges. |
| Time constraints | - I defined clear milestones and role ownership. |

## Tools and Technologies

The following tools and technologies were used:

- GitHub for version control, issue tracking, and CI.

- Python for system implementation.

- pytest for testing.

- GitHub Actions for continuous integration.

- Draw.io for architecture design.

## Monitoring and Control

I monitored project progress using GitHub commit history, pull requests, issue board status, and CI pipeline results. This ensured transparency, accountability, and early identification of issues throughout the project lifecycle.